Weekly Progress Report

For

Try Again

Version 0.1

Week of March 14, 2005

## Recent Events:

- Established new meeting time

- Change of metrics

## Current Focus:

- Have M2 ready by Wednesday, March 23

- Research into distributed middleware software

## Summary:

Our team has rejoined this past week. Everyone is on task and is working towards the first functional release. We have re-established regular meeting times with Professor Heliotis and Professor Naveda. The times are as follows:

Professor Naveda – Wednesdays from 4:00PM until 6:00PM

Professor Heliotis – Mondays from 11:00AM until 12:00PM

Currently we have the following tasks being done.

Nick Stroh is doing implementation of the Business Logic Layer of our System. This is where all the true relational logic will be handled.

Nick Mancuso is researching the Distributed Software that will allow us to distribute the compile and test aspect of the Try System.

Jean-Paul is currently working on the presentation of the software. This will be the main face that the Users of the system will interact with.

Greg Giacovelli is currently working on the interaction between all the layers, and system support.

Shaun Newsum is currently implementing the data layer of the system that will hold all of the system’s persistence information.

Work is being done so that a deliverable can be released very soon. Since the time scale has been slipping the group has decided that we will not collect usability metrics but rather start to gather performance metrics on the new system.