# Project Status Report

Period:	1/12/04 – 1/16/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- IBM WebSphere Studio installed on client machines.

- Initial research documentation on portals including a conceptual and technical understanding has been created.

## Ongoing Items:

- Waiting on system administrator to install WebSphere Portal Toolkit on client machines.  Portal development can begin after this task is completed.

- Improve understanding of healthcare domain and functions of customer service reps.

- Continued research of TIGRESS application and source code to get a clearer view of the functionality.

- Continued research of IBM WebSphere portal technology using technical documentation available via internet.

## Activities Next Period:

- Complete installations of WebSphere products on client and server machines.

- Continued work on the portal technology feasibility report which will be used at the end of the project to transfer our knowledge to the Excellus staff.

- Begin development of initial prototype pending Portal Toolkit installation.

## Issues:

- *RESOLVED* IBM RIT partnership is being renewed.  This is currently an IBM action item.

- RIT Interim System Administrator works restricted hours and has limited knowledge base with respect to IBM WebSphere products.

- Server machine has 256KB RAM and must be upgraded to accommodate WebSphere Portal.

## Other Notes:

- The current goal is to complete software installations and start developing portal applications.