# Project Status Report

Period:	1/17/04 – 1/23/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- IBM WebSphere Application Server configured.

- IBM WebSphere Portal Toolkit partially installed.  Portal development can begin.  Portal testing is dependent on the installation of WebSphere Portal.

## Ongoing Items:

- Complete installations of WebSphere Portal on the server machine and Toolkit on client machines (pending delivery of RAM).

- Continued research of TIGRESS application and source code to get a clearer view of the functionality.

- Continued research of IBM WebSphere portal technology using technical documentation available via internet.

- Continued work on the portal technology feasibility report which will be used at the end of the project to transfer our knowledge to the Excellus staff.

## Activities Next Period:

- Begin development of initial prototype pending Portal Toolkit installation.

## Issues:

- *RESOLVED* Permanent RIT Interim System Administrator has been hired and is readily available.

- Server machine has 256KB RAM and must be upgraded to accommodate WebSphere Portal.  This should be delivered today.

## Other Notes:

- The current goal is to complete software installations and produce an initial portal application by the end of next week.