# Project Status Report

Period:	1/26/04 – 1/30/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- IBM WebSphere Portal Toolkit installed on all client machines.

- IBM WebSphere Portal Server installed on the server machine.

- Initial portal application developed and installed.  To access go to:

http://129.21.207.95:9081/wps/portal/!ut/p/.cmd/cs/.ce/7_0_A/.s/7_0_CI/_th/J_0_3B/_s.7_0_A/7_0_6Q/_s.7_0_A/7_0_CI

## Ongoing Items:

- Continued research of TIGRESS application and source code to get a clearer view of the functionality.

- Continued research of IBM WebSphere portal technology using technical documentation available via internet.

- Continued work on the portal technology feasibility report which will be used at the end of the project to transfer our knowledge to the Excellus staff.

## Activities Next Period:

- Begin development of initial prototype which will exhibit the functionality of portlet intercommunication.

## Issues:

- *RESOLVED* Permanent RIT Interim System Administrator has been hired and is readily available.

- *RESOLVED* Server machine has 256KB RAM and must be upgraded to accommodate WebSphere Portal.  This should be delivered today.

## Other Notes:

- The current goal is to begin portlet prototype development and continue to compose the portal feasibility report.