# Project Status Report

Period:	1/31/04 – 2/6/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- Initial draft of Overview section of Portal Technology Feasibility Report completed.

- Portlet-to-portlet message sending implemented.  To view demo:

http://129.21.207.95:9081/wps/portal/!ut/p/.cmd/cs/.ce/7_0_A/.s/7_0_CN/_th/J_0_3B/_s.7_0_A/7_0_IR/_s.7_0_A/7_0_CN

## Ongoing Items:

- Continued research of TIGRESS application and source code to get a clearer view of the functionality.

- Continued research of IBM WebSphere portal technology using technical documentation available via internet.  Specifically targeting inter-portlet data transfer functionality, interface design, and user permissions.

- Continued work on the Portal Technology Feasibility Report which will be used at the end of the project to transfer our knowledge to the Excellus staff.

## Activities Next Period:

- Begin creation of progress presentation.  Including our analysis of the tools, portlet technology, and completion of initial goals.

## Issues:

- Patches are required to complete configuration of the Test Environment in WebSphere Application developer.

## Other Notes:

- The current goal is to prepare and deliver a complete progress report and presentation containing our findings up through 2/17.