# Project Status Report

Period:	3/7/04 – 2/13/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- Initial draft of API, configuration, and tutorial sections of Portal Technology Feasibility Report completed.

- Initial draft of Progress Presentation (to take place on 2/17 @ 5:00) completed.

## Ongoing Items:

- Continued research of TIGRESS application and source code to get a clearer view of the functionality.

- Continued research of IBM WebSphere portal technology using technical documentation available via internet.  Specifically targeting inter-portlet data transfer functionality, interface design, and user permissions.

- Continued work on the Portal Technology Feasibility Report which will be used at the end of the project to transfer our knowledge to the Excellus staff.

## Activities Next Period:

- Draft the goals for the second phase of the project (next 10 weeks).

## Issues:

- Patches are required to complete configuration of the Test Environment in WebSphere Application developer.  Possible future interaction with IBM techs to resolve this problem.

## Other Notes:

- The current goal is to prepare and deliver a complete progress report and presentation containing our findings up through 2/17.