# Project Status Report

Period:	3/14/04 – 2/20/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- Interim Progress Presentation completed and available:

http://www.se.rit.edu/~kangaroo/Presentation/Presentation.ppt

- Met with Mr. Cardillo to discuss objectives for phase 2 of portlet research and development.

- Interim Portlet Technology Analysis Report available:

http://www.se.rit.edu/~kangaroo/Documents/Portlet%20Technology%20Analysis.doc

- Demo Portlet applications available:

http://www.se.rit.edu/~kangaroo/demos/

## Ongoing Items:

- Planning for next phase of research and development.

## Activities Next Period:

- Draft the objectives for the second phase of the project (next 10 weeks).

- Draft the project plan for the second phase of the project.

- Meet with Chris Ryan at Excellus for an introduction to the current TIGRESS system (possibly on 3/10).

## Issues:

- Finals week is next week with spring break following.  Personal obligations of the team members will require phase 2 work to begin when we return to school (Monday 3/8).

- Patches are required to complete configuration of the Test Environment in WebSphere Application developer.  Possible future interaction with IBM techs to resolve this problem.

## Other Notes:

- The current goal is to prepare and plan activities for the next phase of research and development.