# Project Status Report

Period:	3/6/04 – 3/12/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- Scheduled meeting with Excellus staff on Wednesday 3/17 to review the current Tigress application.

- Met with Prof. Lasky to discuss objectives for the next 10 weeks.

## Ongoing Items:

- Document written set of objectives for the next 10 weeks.

## Activities Next Period:

- Draft the project plan for the second phase of the project.

- Design portal prototype for jTIGRESS system according to the written set of objectives.

## Issues:

- Patches are required to complete configuration of the Test Environment in WebSphere Application developer.  Future interaction with IBM techs to resolve this problem.

## Other Notes:

- The current goal is to prepare and plan activities for the next phase of research and development.