# Project Status Report

Period:	4/10/04 – 4/16/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

Detailed project activities available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Accomplishments this Period:

- Received feedback from Dr. Lasky concerning prototype iteration 2.

- Researched and documented the following objectives:

- Current TIGRESS source inspection.

- External LDAP connectivity.

- Look and feel capabilities / limitations.

- Single sign-on capabilities / limitations.

- This documentation will be delivered to Excellus this week after it is reviewed internally by the team.

## Ongoing Items:

- Development of prototype iteration 3.

- Poster presentation rough draft in development.

## Activities Next Period:

- Finalize prototype iteration 3.

- Further develop poster presentation design.

## Issues:

- None at this time.

## Other Notes:

- The current goal is to implement a prototype (in three iterations) which accomplishes the objectives set by Excellus.