# Project Status Report

Period:	12/1/03 – 12/19/03

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

## Accomplishments this Period:

- Web Site created and available at: http://www.se.rit.edu/~kangaroo/

- High level project plan completed and available at: http://www.se.rit.edu/~kangaroo/project_plan/SrProjPlan1.mpp (MS Project File)

- Acquired Windows 2000 dedicated server for hosting of project.

## Ongoing Items:

- Waiting on IBM WebSphere software download using RIT / IBM partnership.  This includes:

- IBM WebSphere Studio

- IBM WebSphere Portal

- IBM WebSphere Portal Toolkit

- IBM WebSphere software configurations on server and client machines.

- 1 Server will include: WebSphere Application Server, WebSphere Portal

- 3 Clients will include: WebSphere Studio, WebSphere Portal Toolkit

- Process documentation.

## Activities Next Period:

(These items are planned to be completed during the holiday break, 12/19/03 – 1/9/03.)

- Improve understanding of medical insurance domain and functions of customer service reps using the web, prior to further interactions with Excellus.

- Learn more about IBM WebSphere using IBM technical documentation and Redbooks, and try building some simple portlets.

- Use web to start learning about JAVA portlet specification and development.

- Examine, build, and run the TIGRESS source code, to get a clearer view of the functionality.

## Issues:

- IBM RIT partnership is being renewed.  This is currently an IBM action item.

- Holiday break results in less RIT team meeting time.  Meetings will be conducted via email.

- RIT Interim System Administrator works restricted hours and has limited knowledge base with respect to IBM WebSphere products.

## Other Notes:

- The current goal is to complete all the groundwork and obtain a preliminary understanding of the problem background by the first week of January, so that we can shift our attention to the technical aspects.