### Meeting Minutes

Date: Tues, November 29, 2005

Time: 4:30 pm

Persons Present: Jack Birecree, Dr. Naveda, Lora, Amanda, Nick, Tom, Shawn

- Jack’s contact information:

  - Phone: 585-726-9629

  - Cell: 585-520-5283

  - Email: jack.birecree@kodak.com

  - We will be provided with information for a back up contact

- Jack would like status updates every 2 weeks

- Microsoft Project is an OK tool for project planning

  - 1 week granularity preferred

  - Establish milestones to be agreed upon  set dates, etc. and establish what to do if schedule slippage occurs

- Nokia forum

  - A free forum, we should become members

  - Download the NOKIA IDE and the SDK (which is the underlying Java functionality and allows for simulations)

  - For unsolvable problems that we need answers to immediately we can request that Kodak pay for a service which will grant us an answer within 24-hours

- SUN forum

  - Another good place to post questions

- Most of the work for the project will be on the server side

- GPS information must be NMEA compliant – Garmin might work

  - GPS from the cell towers is not as accurate as from the satellites

- Documents can be posted to the team website for easy access  we need to notify Jack when we post documents

- Team should meet with Jack every other Tuesday at 4:30 pm. For additional meetings 4:30 pm is ok for Jack almost any day – but we need to give him 1-2 days advance notice.

- We need to establish a conceptual design  an easy way for us to get feedback early on in the project

  - Use cases, Scenarios, High-level design  will be the basis for our requirements

- One thing to think about is whether or not this application should be consistent with the look and feel of other Kodak applications

- We should all go online on the Kodak website and try out the current system (by zip code)

- There is currently an Apache server for the database of Kiosk locations

  - Jack is trying to track down the database

- In Jack’s document he mentioned a deliverable for documentation on how to use the tools (i.e. the tools to add new geo-coordinates to the database)  will be used by technology-savvy people

- Jack would appreciate a list of our hardware and resource needs by Friday, December 02, 2005 so he can place an order for the supplies (i.e. GPS devices, laptop, etc.)

- Kodak will give us an account for MapPoint.NET electronically

- Kodak currently has an application to load images to Kodak Gallery for Nokia and Motorolla phones. They outsource the work to experts in the specific platforms

- We need to leave LOTS of time for testing  this will be on phones that will be launched worldwide

  - Small display on phones  pick fonts that will fit, etc.

  - Slow modem speeds for large graphics and maps – might take some time to load