### Meeting Minutes

Date: Thurs, December 1, 2005

Time: 4:00 pm

Persons Present: Dr. Naveda, Lora, Amanda, Nick, Tom, Shawn

- Need to establish a concept  use cases, etc.

- Need to start thinking about and working on the project plan

- Need to post minutes on website (and Dr. Naveda would like a copy of the minutes for our meetings)

- Metrics:

  - Do research

  - Should rank project changes (1-5)

  - Think about design metrics, testing metrics, etc.

- By the end of Winter Qtr. We should have a solid design

  - Also check feasibility of things such as GPS, etc.

  - Proof of concept to show it will actually work

- Risks:

  - Technology

  - Team members don’t know the technology

  - NOKIA IDE might not interact with GPS

- We shouldn’t serialize things – we need to work in parallel

  - Team members should work on what they know and what they like

- We need to let our advisor and sponsor know of problems early on – no one likes surprises

- We will need a server for the database

  - We should talk to Kurt and be specific about our needs

  - Need to make a list of needs for Kurt, SE dept

- We will be contacting Jack on Friday, December 02, 2005 with our hardware needs

  - Send a formal email

  - Include what we need, the costs, and ask when we can count on it

  - List so far:

    - 2 laptops

    - 3 GPS devices

    - 2 network cards

    - Service plan

    - Cell phone

- Team Name: Yellow Submarine

- Shawn’s initial ideas:

- GPS data  latitude and longitude

  - Use MapPoint or MapQuest, etc. to determine the location

- #1 priority: Add GPS geo-coordinates to the database

- Should we create a custom client or use a standard web browser?

  - Custom client would be easier on us

- Ask Jack to meet us again on Tuesday, December 6, 2005

  - Show him a use case, work-flow

  - Keep the document simple

- We need to establish document templates

- Nick started work on the team website

- Next team meeting: Sunday, December 4, 2005 at 10:30 AM