### Meeting Minutes

Date: Thursday, December 8, 2005

Time: 4:00 pm

Persons Present: Dr. Naveda, Lora, Amanda, Nick, Tom, Shawn

- Lora proposed that we divide the team into 3 sub-teams to get things going in parallel:

  - DB/Server/Tomcat  Shawn, Tom

  - NOKIA development environment/Client/GPS  Nick, Tom

  - Process/Project Plan/Req’s/Risk  Amanda, Lora

- We should request that the database data be in XML schema – when will we get it and how?

- Lora will send out the project synopsis for Jack to ok

- We need to send Dr. Naveda an email with our RIT accounts to get an account from Kurt

  - Nick will then move the website to the SE server

- Highly advisable to design a better looking logo

- Process:

  - Semi-spiral model, not too rigid

    - Iterative, should fit in with the needs that Jack was describing

- Risks: (Spiral model is risk driven)

  - Getting the GPS coordinates into the emulator

  - Getting the radius from GPS coordinates – algorithm to determine radius

    - This is just research, its solvable

  - The phone is not developed yet

    - Solution: emulate is with the NOKIA SDK

  - Sponsor doesn’t know all the answers to all of our questions

  - Software being developed is for one phone – it might not work on others

  - Translation for worldwide usage (LOW)

  - MapPoint might not produce data the way we think it will (assumptions)

  - Triangulation data is so far off it gives incorrect directions (using CTT) (LOW)

  - Jack is not sure of the integrity of the data

  - Might not be able to get the server set up right (problems setting up Tomcat on Linux)

- We need to have Jack look at risks and requirements and ask him to prioritize

  - We can sway him in a direction we think is most beneficial

- Websphere vs. Tomcat  ask Jack about his preference

  - Kodak would have to buy a license for Websphere

- Next meeting: Saturday, December 10, 2005 at 2pm