### Meeting Minutes

Date: Saturday, December 10, 2005

Time: 2:00 pm

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Nick did a lot of setup work on the server

  - Tomcat, MySQL, etc.

  - All have accounts on the server

    - Pick a strong password

- Shawn researched SOAP and XML  MySQL stuff

  - SOAP and how it will interact with MapPoint

- Amanda will work on risk management document

- Shawn will write up the one use case – template is in CVS

- Lora is going to work on the project plan Sunday and Monday

- Lora can’t do the meeting Tuesday at 5:30  lets ask if we can do it Thursday at 4pm instead

  - Lora will send an email to Jack Sunday morning about the meeting time change

    - Then we could go over the project plan on Tuesday at 4pm….Lora will let us know

- Metrics:

  - Amount of changes on a document

  - Time to bug fixes

- Shawn will get together a template for time tracking

  - Each person needs to enter time at least once a week

  - Begin tracking next week

  - Use the template on CVS already – just fix it up for our purposes

- Where do we hand in our documents? myCourses?

- Lora will ask Jack about laptop 

  - Needs Service Pack 2

  - Got the Windows XP CD from Kurt – will need to reformat the computer

  - Need to ask Jack if this is OK – make sure he is aware that everything will be wiped out and will need to be wiped out again when we give it back

  - Kathy will help us out

- Nick downloaded NOKIA IDE, started emulator

  - Are we using Websphere? (for application J2EE and client development?)

- Nick and Tom  look at integrating NOKIA IDE with Websphere

  - Write up limitations as a risk  send to Amanda

- Risk doc will be separate from Project Plan – we can reference risk doc within Project Plan

- Give Jack the website once we get on SE server