### Meeting Minutes

Date: Tuesday, December 13, 2005

Time: 5:30 pm

Persons Present: Jack Birecree, Lora, Amanda, Nick, Tom, Shawn

- Issues with the laptop – don’t have right permissions, Windows updates, etc.

  - Its ok to reformat the computer, and also is ok to wipe it before we return it to Kodak

  - We’ll get reformatting help from Kurt

- GPS devices are here!

- Sprint aircard is here!

  - Nick tested it out with his laptop – installed software

  - Almost cable modem speed

  - Nick was able to connect using his laptop

- Jack is still trying to get the other laptop – will most likely have it after the holidays

- Jack found out that MapPoint may already be hosting the kiosk location data

  - Will find out more…

  - Don’t count on it for sure

  - GPS geocoordinates would already be there

  - Complete database is sent every evening

  - But the guy Jack talked to is not too happy with MapPoint

- Jack got account info for MapPoint

  - Staging environment, production environment – doesn’t matter which one we use

  - Something to check into

- Are we going to need to coordinate with others at Kodak when we start bolstering the database – no. MapPoint does all the work (we are assuming).

- We gave Jack his copy of the project contract

- Docs – risk management plan, part of project plan, part of schedule

  - Initial drafts

  - Will send to Jack by Friday, December 16, 2005 (in addition, the requirements doc)

  - Jack will have the break and get back to us at our next meeting regarding document reviews

- Jack will be looking at his email over the break – so we can contact him by email

- Jack will send us the MapPoint login

- Server is all set up with Tomcat, Linux, MySQL

  - Will need to configure it to send WAP pages back

- NOKIA forums:

  - Tom hasn’t found much about using a serial port

  - Nick will do more research about the Nokia development environment

  - Perhaps the emulator already has something to talk to Windows with

- Goal: application fully portable to phone with as little changes as possible

  - Use API to get location

  - Keep it so our application uses to exact API that is deployed on these phones

  - Trick is to under the covers get access to methods in the Java API

- Phones come in different sizes and shapes

  - Goal: to fit as many phone geometries as possible

  - Nokia environment will allow us to choose skins (or screen resolutions)

    - Create a plan to pick certain skins to make it as portable as possible (6 or so skins is OK)

  - Phone.com also has WAP emulators to allow for picking skins – another way to do testing

  - Targeted at Nokia phones first, Motorola phones second

- Iterative process

  - Spiral model

  - Milestones (to start): server work, client user interface, client and server speaking and passing data

  - Re-evaluate at every iteration

- Problems will probably on the client side

- Data in database – questionable accuracy

  - Data comes from all over the world and gets put together

  - IS people expressed concern over it

  - Manual process to clean up the data

    - Jack made a note that it needs to be cleaned up

  - Shouldn’t affect us at all

- Consistency in the user interface with other Kodak applications?

  - Kodak gallery has a workflow that focuses on sharing

  - Group working on other printing app (in China) came up with great look and feel

  - Kodak would like to change current ofoto look and feel to that of the printing app

    - Jack will send us the proposal (AVI file) for the changes and how it fits in with the sharing and uploads, etc.

    - Jack expects by sometime in January that they’ll have a good idea of what the UI will be

    - Not a catastrophy if our UI is a little different

- Kodak outsources its porting tasks (different phones, etc)

  - If we can keep the software on the client side as modular as possible it will make the porting a lot easier

- Keep things as simple as possible on the client side