### Meeting Minutes

Date: Thursday, December 15, 2005

Time: 10 am

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Change the risk management doc – one risk has a mitigation strategy of not setting the schedule until requirements are defined (we are not doing this, the schedule is already defined)

  - Also add contingency plan

  - Amanda will do this over break

- Read project plan over for grammar, etc

- Reviewed project plan

  - Lora will update Estimates section

  - Lora will update Resource Allocation section – work breakdown structure

- Metrics – start tracking this week

  - Sunday to Saturday = a week

  - Workbook for each team member in CVS to prevent conflicts

- Nick will talk to Kurt about getting CVS/Website on the SE server

- Reviewed schedule

- Nick has some more risks – add to risk management doc (Amanda)

  - Might have to implement JSR-179

  - Connecting the simulator to the Internet