### Meeting Minutes

Date: Tuesday January 10, 2006

Time: 4:30 pm

Persons Present: Lora, Amanda, Nick, Tom, Jack Birecree

- The next meeting is Weds, Jan. 11, 2006 at 1pm

  - Requirements review – goal is to baseline it and review at next iteration

- Amanda will work on finding metrics

- Nick created an application to get the GPS data from the GPS device

- Activity Trackers – we are going to keep a separate one for each of us

- Everyone should be using the new CVS (on the SE server)

Jack arrived

- Jack will have the answer regarding MapPoint by the end of this week

  - If they don’t host the data already, Jack will find out how to get them to host the data

    - Probably in the best interest of Kodak long-term anyway

- Discussion board will be figured out by the end of the week

  - We will put docs in there rather than by email so we can trace things

  - Team should look at forum at least 3 times per week

  - We can possibly set it up to send emails if something new is posted

    - Nick will check into this

- Emulator – issues getting it to connect online

  - Ethernet plug-in for emulator – doesn’t detect emulator

  - We should have IDE + SDK (contains JSR179) installed

    - Tom thinks he’s got both

    - If you try to go online with the emulator, it says you need to install the Ethernet plug-in

  - If we can’t get emulator working:

    - Work on the server

    - Client will be the laptop rather than mobile device

    - This is a last case scenario – we need to exhaust everything else first

  - Jack suggests posting to the Nokia forum

  - We could ask some people at Kodak who already use it

  - SUN also has an environment that might work (JSR179)

  - Phone.com has WAP emulators – might want to look at that to be sure nothing is wrong with Windows setup, etc.

  - Perhaps we have installed wrong versions? – Jack will as people at Kodak

  - Keep trying it, more team members should try it

    - Jack knew this would be a struggle

- Now try and figure out how GPS data fits into JSP179 API – how to feed it into JSR179

  - Nick is looking at it

  - Trick it – want to make the same call to the API as we would using the cell phone

- Next week – walkthrough of risk management doc, requirements spec, and schedule

  - Jack will review priorities

- We need to put the correct version numbers on documents

- What level of detail for requirements spec?

  - Answers what the application will do

  - Design info (How) will go into design documents

- These docs will be up on the website (major revisions)

- New approach to the schedule

  - Need to get requirements ironed out real soon

  - New estimates need to be more formal

    - At Kodak they use the Wideband Delphi method – individually estimate each task then come back as a group and discuss why estimates were chosen. As a group, decide on a single estimate.

      - Tasks must be clearly defined.

      - Decide on a level of detail – hours, minutes, etc.

      - Lora will send us all the tasks to estimate

- Training? Anything we need to get up to speed on?

  - Investigative work should be on the schedule – don’t underestimate this

    - Interaction with MapPoint and server (SOAP)

      - Include this on schedule!

- Jack did get another laptop – will bring next week with a 2nd aircard

- Keep in mind – delay of data coming through to cell phone – we should aim to make it efficient

- Keeping same look and feel to the application Jack emailed us is important

  - He’ll keep us updated on UI

- Next meeting with Jack – next Tuesday at 4:30pm

- If its getting to the point where we are held up, we can make up data

  - But Jack really wants us to use the real data.