### Meeting Minutes

Date: Thursday January 26, 2006

Time: 4 pm

Persons Present: Lora, Amanda, Nick, Shawn, Dr. Naveda

- Requirements Document –

  - Needs to be cleaned up

  - Keep it to a reasonable size

- Risk Management Document –

  - Content is good

  - It’s a good thing to use in presentation material

- Status Reports –

  - Compare to where you are in the project plan

    - Explain why we are where we are

    - Then reflect on risks in risk management document

  - What have we done vs. what we had planned

  - Assess this at weekly meetings

- Website documents will be updated at 10 AM every Tuesday

- The next 2 big hurdles are: integrating GPS and emulator and getting JSR179 running on emulator

- Presentation – end of February (week of Feb 19th)

  - Start planning

    - What will we include?

    - Don’t go for flashy stuff – need good content

    - Use rubric provided as a checklist

    - Put together a skeleton ppt soon  use it as a guideline

    - Include on website so Naveda can review it

    - 20 minutes?

      - Should be 10-15 slides

    - Pick best speaker on team

      - Naveda doesn’t care for it when everyone speaks a little bit

      - Don’t whine, don’t point fingers when discussing things that have gone wrong

      - Put a positive spin on things

- Final Report –

  - Start thinking about it; working progress

  - Use construx paper as a guideline

  - Papers from previous years haven’t been very good

  - Put together and outline, should include:

    - Project description (key idea to grab readers attention) – why is this application cool?

    - Technical challenges

    - Initial design thoughts (abstract to more detailed)

      - Walk reader through diagrams

    - Final system

    - Conclusions

  - In the flavor of IEEE Software – not a journal, a magazine – easy to read

- Schedule –

  - Looks reasonable

  - Use it as a reflection point – where are we today?

- Sunday meeting – 12 NOON

  - We will be reviewing the high-level design doc (on CVS)