### Meeting Minutes

Date: Sunday January 29, 2006

Time: 12 pm

Persons Present: Lora, Amanda, Nick, Shawn, Tom

- Use Cases –

  - New use case needed for start-up (displaying the start-up menu)

  - Some cells in the tables need merging

  - Add a “back” use case (user wants to view info for another kiosk)

  - UC-2 needs to be updated to reflect changes made to UC-1

- We can’t store anything so instead of using an options menu to have the user set a configurable radius for returning kiosk locations, we should just return 5, then if they want more return the next 5, and so on

- Can the browser connect to GPS?

  - Issue: using browser vs. our own client

  - Add this to bugzilla (Amanda)

- Requirements Doc –

  - Nick will fix his bugs

  - Amanda will detail things more and include some of the info from the use cases

- Paper prototypes

  - Buttons method vs. menus method

  - Going with buttons method for now

- Design –

  - No thread pooling for now, will put it in once we get something working

- Tasks for this week:

  - Browser call to JSR179 (Lora, Amanda, Shawn)

  - Fix use cases (Lora)

  - Fix new laptop (Tom)

  - Workflow diagram (Lora)

  - Requirements doc updates/bugs (Amanda, Nick)

  - Status report (Lora)

  - Metrics (Amanda)

  - Proof of concept – MapPoint.NET (Tom)

  - Acceptance Test plans (Shawn)

  - High-level arch review changes (Nick)

  - Presentation ppt outline (Lora)

  - Detailed high level arch (Nick)

  - Start detailed component design (Nick)

  - Proven interaction between IDE and GPS (Nick/Shawn)

  - Timesheets!!! (All)