### Meeting Minutes

Date: Tuesday January 31, 2006

Time: 4 pm

Persons Present: Lora, Amanda, Nick, Shawn, Tom, Jack Birecree

- Shawn’s research with the emulator working with JSR179  if security is set up properly, it will be able to access dynamic objects

  - Almost has JSR179 stuff running. JSR179 might support GPS

- Meeting on Sunday  11:30 AM

Jack arrived

- Website:

  - Put last updated dates next to all docs to know which are new

- High-Level Design:

  - No more sessions – no storing of information

  - Kiosk identifier –

    - When the client selects a kiosk, it will have an identifier. The identifier comes from MapPoint – unique ID in the database. (An assumption – but, databases have to have some unique key)

  - Response generator creates the WML

- Detailed design:

  - Thread pool for accessing MapPoint to make it a little faster

  - Kodak pkg  documentation isn’t very good. Nick will be looking at it more.

  - More complete detailed design next Tuesday.

- Next week we’ll have UI workflow, use cases & acceptance test plan

- How to get it to work on the client?

  - Own client app vs. web browser

    - Getting browser to work with JSR179 to get the location

      - Making progress with browser. Shawn is working on a prototype

        - Java applets can run on the phone and with correct security settings it could call services on the phone

      - JSR179 is installed on the emulator

        - Shawn hasn’t yet been able to prove it is working

- Server-side:

  - Machine is set up and running

  - Tomcat is installed, Debian, Bugzilla, and Java

  - Nick will verify that its working this week

- Project status:

  - Jack will look at requirements (they have been updated) and send us comments

  - Task: proven interaction between emulator and GPS not done  tasked for this week

  - Move uncompleted tasks to be current tasks

- Metrics of milestones for next week (waterfall chart in email)

- Resource page – schedule

  - View  resource usage (Toolbar)

  - “All” has most of work

    - Difficult to see if resources are balanced, overlapping work

  - Work isn’t very well leveled

- Technical obstacles – include in status reports if we’ve overcome them or not

- First Qtr. Presentation

  - Tuesday is better for the presentation

  - Good presentations  something to show

    - Demos, etc.  no technical issues

  - 1 or 2 people doing the talking would be preferred

  - Lots of questions  know what we are talking about