### Meeting Minutes

Date: Sunday February 5, 2006

Time: 11:30 am

Persons Present: Lora, Amanda, Nick, Shawn, Tom

- Amanda will fix Milestone tracking chart

  - Change to XY Scatter

- Browser vs. standalone client

  - Can be done using a browser

  - Don’t know if it can work with JSR179

  - Need to look into it further to prove interaction

    - Shawn will post to forums regarding issues with the emulator

  - Need more resources on this task

- Nick is investigating standalone client and is making progress

- Lora will email Jack and tell him the laptop is not working

  - And also that we are looking for him to sign off on the requirements

- Charting activity tracker  everyone needs to add dates

- Bugzilla  close out old bugs, add new bugs

- Proof of concept – MapPoint.NET

  - Kodak code doesn’t compile

  - Tom will start working from Microsoft examples

    - But Microsoft stuff doesn’t include queries for locations

    - And their documentation isn’t very good

  - Tom will keep working on it

- Acceptance test plans are done

- Everyone review/comment on Acceptance test plan by Monday at 8pm

  - Shawn will work on it tonight and take out “Next 5” and “Previous 5” parts tonight – we can review it tomorrow

  - Shawn will collaborate everyone’s changes so Jack can review it on Tuesday

- UI Workflow:

  - Lines need to be more clear

  - More streamlined – separate diagrams for different use cases – would be more clear and concise

  - Viewing more locations

    - Down and up arrows to load next 5 and previous 5 kiosks

    - But do we want to re-query because location may have changed? No, this may confuse the user

    - How about not re-querying – instead, just load up 20 locations and use up and down arrows to display the locations to the user

      - This requires change to requirements doc (Amanda) + acceptance test plan (Shawn)

- Lora will look at Kodak stuff to see that our UI will look like it

- Refresh = requery

  - We should have a refresh button at the top of the kiosk location listing

- Lora will update use cases to reflect refresh decision

- Task List for this week:

  - SOAP and MapPoint.NET interaction (Tom)

  - IDE and GPS interaction (Nick)

  - UI Prototype changes (Lora)

  - Detailed component design (Nick)

  - Detailed architecture (Nick)

  - System test plan (Shawn)

  - Requirements changes (Amanda)

  - Acceptance test plan changes (Shawn)

  - JSR 179 working with emulator (Shawn & Amanda)

  - Metrics (Amanda)

  - Status report (Lora)

  - Presentation outline (Lora)

  - Laptop (Lora)

  - Timesheets (All!!!)