### Meeting Minutes

Date: Monday February 13, 2006

Time: 10 AM

Persons Present: Lora, Amanda, Nick, Shawn, Tom

- Presentation is Tuesday of Week 10 at 5:50pm

  - But Tom has class at 6pm – we will ask Reichlmayr to see if we can switch time slots

- Interim team evaluation and self evalution (on myCourses) should be done and sent to Naveda by Feb. 21st

  - Jack needs a copy of the sponsor evaluation

- Presentation:

  - Do any old ones exist?

  - Need to create handouts for faculty

  - 10 minutes includes questions

  - Lora wants to present but wants all of the team up for questions

- Nick and Tom will work on the design today

  - Everyone look at the design at 9pm tonight

- Timesheets done by 5pm today!!!!

- Tasks for this week:

  - Detailed Arch/Appl. Design (Nick/Tom)

  - Detailed Component Design (Nick/Tom)

  - System test plan (Shawn)

  - Integration test plan (Shawn)

  - MapPoint.NET proof of concept on the server by Thursday (Nick/Tom)

  - Presentation (Lora)

  - Metrics (Amanda)

  - Requirements updates (Amanda)

  - Update risk management plan (Amanda)

  - Update use cases, acceptance test plan based on req’s updates (Shawn)

  - UI Workflow (Lora)