### Meeting Minutes

Date: Sunday February 19, 2006

Time: 12:30 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Jack has not yet emailed Lora back regarding the requirements and UI prototype sign-off

  - For the metrics we will just count his verbal sign-off as the sign-off and use the date of 2/14/06

- Presentation:

  - 30 mins includes questions

  - Team reviewed presentation

  - UI Design slide  take out first two screens and bottom row of screens to show a subset that is more clear.

  - We need to decide what metrics to use

  - Lora will add info on project status slide

- News:

  - Nick and Tom met the milestone – the proof of concept with MapPoint and the server is working

    - We should make it prettier for the demo

- Final presentation idea  an intro video of someone using a cell phone to find a kiosk

- Nick:

  - Design is good – ok for team to review

  - Lines need to be drawn/added

  - File name may need to be changed to design since it is getting detailed

  - Old designs need to be separated out

  - Worker is the MapPoint component – makes MapPoint calls

  - Will probably need a pool of worker threads for better performance

    - But what about making it a Singleton – one object that everyone is using

      - Issues with this

    - Plan is not to implement pool unless needed

      - But plan tests for it (i.e. set server response times, etc.)

- Shawn:

  - Emulator is pulling up web pages – uses HTTP connection

    - Might need an XML parser in the design

  - Don’t need to test the Factory pattern

  - Writing generic tests for now – until design is done

  - We want detailed unit test plans – a sentence or two for each

    - Tell what we are testing

- Nick and Tom will meet again this week to detail the design further – probably Weds

  - Slipping BIG on design task

- Tom and Lora will meet Mon  to prepare presentation around 4 or 6 pm

  - Nick will also attend and be the audience

- We should review the design during finals week

  - Possibly Weds afternoon or Tues night?

    - Go over design and test plans

- Lora and Nick away during break week but we may need to use it to catch up

- Later on this week Amanda and Shawn will work on test plans\

  - Shawn needs a new set of eyes on it

- Nick will try to make demo prettier

- Milestone tracking

  - Change it so below the line = bad, behind

- Update bugzilla as bugs are updated!

- Lora will ask Reichlmayr the best way to do presentation – what to do with 3 other people – stand or sit?

- Evals due on Tuesday

- Timesheets need to be updated today!!!!!!!!