### Meeting Minutes

Date: Tuesday February 28, 2006

Time: 5 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Tom put the whiteboard diagrams into a Visio document – inside the design folder

- Lora met with Naveda Monday about evaluations

  - Lots left to do on schedule

  - In regards to the presentation:

    - Lacking in requirements

    - We should all look at the rubric next time

    - Also didn’t include risks

    - Need a picture of where prototypes fit in our process

    - Need a project status slide to say where we are

    - Lack of process

- For everything we do we need to have Naveda review it first

- Design Review:

  - We are designing for the worker pool but will only implement it if we have performance issues

  - No private stuff in the design – that is up to the person implementing

  - MVC pattern in Client Class Diagram

  - NanoXML – an XML parser

    - Must be added to the phone

    - This is a risk – add it to the risk management plan

      - Mitigation strategy – we will write our own parser

  - Not using WML, just XML

  - XML docs added to design directory – proposed XML formats

- The schedule has been updated

- Test Plans review:

  - Shawn wants to make sure we have all cases that we need before he details them

  - Generic items – system test plan

  - Specific items – unit test plan

  - How will we do load testing (i.e. 100 users)?

    - Maybe create some automated program to do it without the emulator

- MapPoint returns a .GIF NOT a .JPG. Is this is the requirements or another document somewhere? If so it needs to be fixed

- Lora will enter error cases and retry screens into the UI workflow

- Shawn will detail test plans this week and email when done

  - Amanda will review

  - 3/17 milestone for sign-off from Jack

  - Shawn just wants our input and us to review the documents over the next week

    - They could be done by first week of spring qtr

- Lora needs our spring qtr schedules

- We will meet with Jack on Wednesdays in spring qtr

- Everyone needs to do their timesheets!!!