### Meeting Minutes

Date: Monday March 20, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn, Jack Birecree

- Nick will write up instructions on setting up computers for development

- Lora added components to schedule and updated completeness of project

- Test plan review:

  - Shawn’s responses to Jack’s feedback:

    - We plan on doing load testing but may face difficulties

      - All emulators will need GPS coordinates

      - Multiple emulators will be running

      - Jack thinks 2 at the same time is good enough

      - We could create a separate application to make requests on the server

    - We are intending to only use the up and down and select and left and right buttons on the cell phone (as shown in UI workflow)

    - 3 network availability tests

      - Using HTTP requests

      - Sends back XML

  - Shawn will revise documents according to the feedback

- Jack will review acceptance test plan later in more detail. Most important to him

- Test plans didn’t create any major changes to requirements

  - But need to define truncation limit in requirements

- Jack will sign off on test plans today, 3/20/06

- We need to document what JUnit is and how we are using it

- If schedule slips we’ll put more hours in

  - At some point we’ll need to determine the threshold

  - Need to keep the schedule up to date

  - Probably will run into hurdles

- Shawn looked into popping up a browser as Jack suggested

  - Emulator opens it on the OS on the PC not in the emulator

- We have interaction on emulator calling websites

  - Proven that we can get the XML back to us

- Nick will send Jack a link to the SE site with all the other teams websites

- Next meeting with Jack – next Monday