### Meeting Minutes

Date: Wednesday March 29, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn, Dr. Naveda, Jack Birecree

- Shawn has started work on the XML parser

  - NanoXML won’t work with J2ME

  - Shawn is trying other XML parsers, but is having problems with using JARs with the emulator

Dr. Naveda entered the meeting.

- Dr. Naveda reviewed technical paper with the team

  - Don’t repeat things – say Kodak Kiosk once, then use kiosk from then on

  - Need to get Jack’s job title

  - Do one section at a time

  - Don’t use too many words for saying simple things

  - We don’t have to keep repeating Jack’s title

- Poster/Technical paper presentation next week

  - Don’t have to go to paper presentation if we don’t want to since we’ve already started

- Develop has started

  - UI development has started:

    - No scroll bar on the side, an arrow on the bottom of the screen instead

    - We could somehow show the number of things in the list since we don’t have a scroll bar to show it

  - We are in good shape as far as the schedule goes…making progress

- We need to start planning the poster

  - We will entertain the Industrial Advisory Board with our projects – in the first week of May

    - Will need the poster before that – 10 days or so

      - Late April – need to have things to Naveda to print

    - Bottom line – have to start working on it

    - Can hire someone to do it if we know someone in design, etc.

    - In 2 weeks we should have the poster designed and ready for clean up and delivery

    - Put the concepts together –

      - We know what we’ve done, and we have a concept in mind

Dr. Naveda left the meeting.

- Amanda will ask Zerbe if she knows of any designers who would be willing to work with us on the poster

Jack Birecree entered the meeting.

- We have been making progress on the development

  - Some UI stuff is working

    - No scrollbars – bottom arrow instead

      - That’s ok

    - The menu screens don’t get put into a  new, separate screen – instead they get popped up on the current screen

    - Lora is working on figuring out events like button pushes, etc.

  - Amanda is working on model – representation of map, direction, location, etc. objects (contains the data)

  - Nick is working on aspects of the server – got things done in lots less than estimated time

    - Will probably pull the schedule in a little, but UI stuff might take longer

  - Tom is working on MapPoint stuff – got the driving directions working. Getting kiosk locations was already working. Getting map is next step.

  - Shawn is working on XML parser. Some issues with getting JAR into the emulator.

    - Shawn has contemplated writing a custom parser to bypass problems

    - Not too many tags (maybe 10-20)

- No obstacles right now

- There might be limitations on the UI side

- Next week – Wednesday meeting will be at 5pm

  - We have to go to a class at 4

- Things are fairly modularized

- Meeting at least twice a week – depends on what we are working on at the time

  - Lots of communication – email, etc.

- Jack will be on vacation the week of April 23rd (leaves the 21st)

  - We can plan it out accordingly

  - The week before the final presentation

- Lora will send Jack an email about the final presentation this week – once we find out more about concrete dates, etc.

  - Poster presentation, final presentation

  - Lots of people go to the poster presentation

- Jack would like us to come in and do a presentation at Kodak

  - Lunch and Learn

  - Jack can schedule it any time we can make it

  - We should have a working product to show

    - Demonstration will be the focus

    - Can go through some requirements

  - Typically 30-45 minutes – maybe like what we did for our other presentation but more show and tell and less process and then questions

  - Probably 25-30 people would come

  - We will look at our schedule and let Jack know what works best

- Jack’s title = Manager of Advanced Development

- Our technical report is up on the website under deliverables – updated weekly

  - Working section to section with Dr. Naveda

  - Still a skeleton for the most part

  - One of the deliverables for the project

- Jack has been talking with Motorola in Chicago about getting this going – will be in phones in 2007 if all goes well

  - There are people at Kodak to take it over once we are done

  - This will be rolled into one application along with a printing application and an Ofoto piece (but will be modular as well)

    - Will either be an application on the desktop of the phone or will be integrated into the native menu system

    - Trying to figure this out with Motorola

  - CTT phone is not out yet

- Jack has brought the laptop

  - Feel free to wipe it clean