### Meeting Minutes

Date: Monday April 3, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Lora reviewed the requirements section of the technical paper – Amanda will fix tonight and post to website

- Tom has had computer problems and didn’t get too far on the map stuff

  - getKiosks is not quite working – almost there

  - getText is almost done

    - pass in location of user and kiosk ID

    - will be 2 calls to MapPoint

  - same for getMap

- Tom suggests including latitude and longitude location coordinates in call to getKiosks with ID

  - To make 1 less MapPoint call – better performance

  - Downside is changes to design and amount of data returned to client is slightly larger

- Testing:

  - We will do code reviews instead of having people test other peoples stuff

  - Need to add code review time to schedule

- Code review next Monday

  - Prepare ahead of time, make notes

  - By Friday have all code in CVS with comments

  - Email Lora with class names

  - Each person will print out own code to review and make notes on

- Lora is having problems with events in UI

  - Mediator will respond to events

- Nick got GPS working with the emulator!!

  - Need to get it to work on other (original) Kodak laptop

- Everyone needs to update bugs in Bugzilla!!!