### Meeting Minutes

Date: Wednesday April 5, 2006

Time: 5 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn, Jack Birecree

- We will still keep the location within the Kiosk object (and calls) vs. making 2 MapPoint calls

- Amanda will start work on the poster in Adobe Illustrator

  - Tom might be able to find someone to help us design it

- May 5th 11-1 – Poster presentation in atrium

- Also May 12th same thing – but still tentative

  - Posters will be on display

- We would like a summary from Jack on where this project will go in the future

  - He’ll email us a summary

  - Goal – to prove the value of the software and tell where it will go after the hand-off

  - No specific length – probably a couple of paragraphs

  - Will be included on our poster and inside our technical paper

- We also need a 300 dpi Kodak logo for our poster

  - Vector would be best

  - Highest resolution possible

  - Logo will be pretty big

  - ASAP – our poster is due April 26th

    - We are starting working on it this weekend

- Still doing development

- Code reviews scheduled for Monday

- Shawn has XML parser working

- Nick has server spitting back dummy values in XML

- Tom is working on MapPoint stuff

- Amanda still working with the model

- Lora is working on the client/UI stuff and Shawn will start helping her out

  - Shouldn’t be any problems when hooking things up with real MapPoint data

  - Problems with Java 5 and needed libraries – Tom is working on it

    - We should document these problems so Kodak won’t run into the same problems in the future

  - Problems with event handling in the emulator

    - Not able to get handles on the display objects

    - Shawn has found some info that might help

    - Will probably work, just will take researching time

- Still confident we can pull this off

- Report, poster, presentation takes up a lot of our time

- Schedule 

  - Not awful

  - Some of the development work is taking less time than we had estimated

  - Still in the timeframe for the UI work

  - Still pretty much on schedule

  - Schedule and milestone metrics are updated on the website

- Nick got the second laptop up and running

- GPS hardware has a serial connection – we were more confident in serial than USB

- Our final presentation will be May 15th or May 17th

  - Probably in the auditorium again

- We are still willing to come to Kodak for a lunch and learn session

  - Date?

    - During finals week might be the best

    - We will talk it over and get back to Jack

  - Probably 11 am –ish

  - Server will still be up and running for a demo

- Slack time left in schedule

  - Around a week

- Jack thinks we are making good progress at this time

- Jack is going on vacation April 20th until May 2nd