### Meeting Minutes

Date: Monday April 10, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Lora has gotten things working with the UI stuff

- Amanda made the updates to the technical document based on Naveda’s review

- Tom has not had any luck with the MapPoint component

  - He’s getting a new error now – coming from somewhere deep in things

  - Tom thinks the problem is Java 1.5 but doesn’t know completely yet

  - If we need to go to Java 1.4 most of the code changes will need to be done by Nick

  - Tom will send an email update to let everyone know

- Nick is adding the zip code requirement into the servlet

- We are a week over schedule based on the dates for our presentations

- Shawn will start work on the Mediator so Amanda can work on the poster this week

- Nick will work with Tom to get the MapPoint stuff figured out

- We will review Shawn’s XML code on Weds

- Shawn will send out the names of the files for the next code review – we will do it next Monday

  - And Nick can bring back the RequestServlet with his changes

  - And some MapPoint stuff may be able to be reviewed then

- We need to do user documentation – users manual, installation instructions

  - We will need to set up things in their environment – probably

  - We will need to clean the Kodak laptops as well

- Whenever you run the GUI application right click and do build ANT