### Meeting Minutes

Date: Wednesday April 12, 2006

Time: 4 PM

Persons Present: Amanda, Nick, Tom, Shawn, Jack Birecree

- Tom and Nick made lots of progress with MapPoint stuff

  - MapPoint worker is working

  - getKiosks, getDirections are working

  - getMap is coming along

- Because of MapPoint progress, Shawn is moving forward on XML stuff – with real data

- Amanda will have poster done this weekend – will need to be reviewed!!

  - We’ll need to fake screen shots

- We need to do more research on getting the map image to display from the bytes we have

- Kiosk data is getting to the client

  - We use latitude and longitude to get a specific kiosk

  - Real, accurate data is being returned

- Lora has made progress with OK and closing buttons on the UI

- Design doc has been updated

- No major problems on UI side

- Milestones didn’t move any this week

  - Getting back on schedule

    - Getting past obstacles

    - Also are doing testing as we go

- Will decide on date for the Lunch and Learn this next week

- Jack has written a blurb on where application will go in the future

  - Will try to send it to Lora’s gmail

  - Or put on the FTP site

  - We need to let Jack know when we get these things so he knows

- New idea for the map image –

  - Use URL/web browser to get the map image

    - Since the bytes/char things isn’t working

  - getMap will return a string that is a URL