### Meeting Minutes

Date: Monday April 17, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Poster

  - Logos all need to be the same size

  - SE logo looks chopped at the top at 100% zoom – Amanda will email Ludi and ask for a better logo

  - Make text a bit bigger

  - For the process methodology diagram – combine the mapPoint.NET and the SOAP & MapPoint.NET interaction

    - Move UI Paper Prototype to the end

    - Capitalize everything

  - Design diagram

    - Perhaps we should go with a flow diagram rather than dependency (bi-directional arrows)

    - Collaboration diagram – show the flow with numbers

      - Nick will create a sequenced flow diagram

  - Have write ups on the project challenges to Amanda by Wednesday

  - Amanda will update all color changes before Weds and send out an email

- We still need to make the displays for the zip code search on the client side

- Client side is working well – shows kiosk list, directions and map

- Lora has added a more info page for the client to hold the kiosk store phone number, etc.

  - For cleanliness on the kiosk list – too much stuff on one screen

  - Truncations, etc. occur – scrolling left/right doesn’t work for truncated text

  - We need to run this by Jack

- Code review on Wednesday

Progress Updates:

- Tom:

  - Major functionality of MapPoint is done

  - Needs to add param to make the map a certain size (client resolution)

    - Bounds checking  - check for the max size of an int

    - Resolution should be coming back from the client

      - Shawn will look into this

  - Needs to comment/clean up code for review on Weds

- Nick:

  - Server is doing zip code method – deployed this AM

    - Has been tested

  - Will work on technical report section

- Lora:

  - Working on UI flow

    - Having issues with pulling up map – doesn’t work from any screen other than pulling up kiosk list

  - Will start on zip code stuff after Wedsnesday

  - Working on technical report for tomorrow

- Shawn:

  - Helping Lora with client side

  - Trying to get rid of sending data question prompt

- Amanda:

  - Working on the poster

    - Need to get future blurb from Jack

    - Need to get screen shots

    - Need Nick to write a blurb on the design

  - Will work with Lora on the UI stuff