### Meeting Minutes

Date: Monday, May 1, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Tom

  - Is working on technical report and MapPoint exceptions

  - Technical report needs to be posted Tuesday by 10am

- Shawn

  - Working on error messages and zip code

- Amanda and Lora

  - Working on UI end for zip code and error handling

- Nick

  - Website up and running – everything done on the phone can be done on the website

- On the UI end going from directions to the map is still not working

- Shawn is looking into why when we go to do zip code method the application dies

- Height and width of the maps are still off

  - Shawn thinks he screwed it up again

- Nick changed package names on client side (locally)

  - Should wait until the end do apply to all

- Poster should be here tomorrow

- Friday we should get here early so we can be near the door

  - 1-2 meeting with IAB

  - Get here at 11AM on Friday to set up and get ready

  - Wear nice clothes – black pants and dress shirt

  - We will use Nick’s computer

- Naveda wants technical report done really soon

  - 2 more sections to complete – where we are now and schedule

  - Amanda will look at it for next Tuesday

- We need to start work on powerpoint presentation soon!

- Team needs to play around with UI and put bugs into Bugzilla so Lora knows what needs to be fixed

- Nick will bring in other laptop next meeting so team/Tom can test out UI

- We need to start documentation

  - Readme, instructions, etc.