### Meeting Minutes

Date: Monday May 8, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- Shawn is researching threads and Carbide.j for timeout problems

  - Forums report problems with it

- Todos from acceptance testing:

  - Test when kiosk list has no entries

    - Create fake Mediator and plug it in  Shawn will do this

    - Need to show Jack on Weds

  - Test MapPoint timeout

    - Tom will look into it

  - Test case #19 – Retry server

    - Lora will work on code for UI then tell Shawn when its done

- Tom needs to look into map truncation  route is cut off

- Naveda will look at technical report tonight

  - Amanda will do schedule section

  - Shawn will do Project at Time of Delivery section

  - Tom will update reflection

- Presentation is next Monday

  - Lora will work on ppt Tuesday night

- Nick will work on delivery stuff

- Meeting Weds at 3pm  we need to go through acceptance test before Jack comes