### Meeting Minutes

Date: Wednesday May 10, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn, Jack Birecree

- Acceptance Testing

  - Still need to polish up error codes

  - Maps are still truncated

- No kiosks found when using zip code (250 mi limit)

  - If no kiosks are found from GPS it goes to zip code

  - Need to inject remote coordinates in Location Server and shut off GPS to show error using GPS

- No kiosks found – server timeout

  - FAILS

  - Its quick

  - Cant figure out a way to use threads with Carbide.j to do correct timeout of 10 seconds

  - Input stream for HttpModule is timing out and throwing exception

  - We will look into timeout more

- Less than 20 kiosks found

  - Used zip codes: 99555, 99606

  - Changed lat and long  will put in location server

- More than 20 kiosks found

  - Only 20 get returned from MapPoint – its in the call

- Scrolling through list – no wrapping

  - Wrapping was not in requirements (i.e. from top to bottom of list)

  - Does not wrap inherently – would be hard to figure out

- Going from map to kiosk list

- Going from directions to kiosk list

- View map for kiosk

- Map accuracy

- View driving directions for kiosk

- Direction accuracy

  - FAILS

  - Problem: list returned doesn’t match with the list returned on the Kodak web site

  - Convert to production environment soon!!

  - Our data is metric – Kodak site is miles. Tom will change this.

- No map is returned

  - Jack isn’t too concerned – low probability

- No directions returned

- Get geo-coordinates from GPS

  - Will run next week

  - Show at lunch and learn

- Valid zip code

- Server timeout

- Kiosks sorted by distance in Kiosk list

  - FAILS

  - Lists don’t match

- Kiosk listing – text wrap

- Exit application at any time

  - Close or red button

- Load testing using clients

  - “1,2,3 Go” method  2 PC’s

  - No problems. Used same zip code and different zip code.

- Will revisit tests Friday, May 19th

- Presentations Mon and Weds next week

- Jack wants feedback before then

  - Really concerned about list consistency

  - We will send email regarding our results

- When its done pack it up and get into a form they can use

- Presentation is Monday

- Jack will send directions for Lunch and Learn

  - Mixed audience

  - Not as much on process

  - Demo

  - Start at 11 am – scheduled for 1 hour