### Team Metacat Weekly Report #1

Week 3, Dec. 19

Completed

- Met twice with sponsors to learn what the project is.

- Wrote all parts of the Project Plan.

- Setup the CVS account.

- Made a diagram for draft architecture of the system and SQL schema.

Planned

- Write an SRS and get it approved by the sponsors.

- Create project website

- Setup Issue Tracker and a wiki-like documentation system.

- Start test-driven development.

Outstanding Issues

- We don’t have a server in the Senior Project lab yet.  Kurt has been emailed.