| Team Name: | MetaCat |
| --- | --- |
| Document Type: | RIT Senior Project Team Weekly Report |
| Week: | 4/06/2007 – 4/24/2007 |
| Team Members: | Rob Busack, Anthony Lyo, Matthew Horoszowski, Ben Greenwood, Dean Rzonca |
| Faculty Mentor | Robert Bubacz |

Time Reporting

| Task Type | Team Member(s) | Time Spent | Description/Notes |
| --- | --- | --- | --- |
| Meeting | ALL | 9 hours each, 45 hours each | Poster(4), Design meeting (2), Code review (3) |
| Development | Ben | 10 hours | Manual linking (6) Link panel (2) Setting up SVN repository (2) |
| Development | Anthony | 11 hours | Updating database (1) Updating import process (6) Fixing some bugs (4) |
| Development | Rob | 4 hours | Development (4) |
| Development | Dean | 6 hours | Adding discriminator to matching process (6) |
| Process | Matt | 11 | Poster (11) |

Questions/Comments

| Id | Question / Comment |
| --- | --- |
| 1 |  |