Conference Call Minutes

Monday, May 2, 2005

Attendees:

Dave Kluge                      
Heath Mc Lean

Chloe!  


Mark Blakley              

Professor Reichlmayr         
Stephen Hutsal

Rick 





Agenda

1. Upcoming Milestones

2.3
Finish InDesign Templates 
14 days
4/12/05
4/25/05

3.3
Web pages for searching
36 days
3/7/05
4/11/05

2. Bug/Feature List (only items in bold)

3. Poster Presentation on Friday

4. Software Maintenance

a. Meet with Society of Software Engineers after Poster Presentation

Decisions 

Action Items

Minutes

Dave:  I talked to Christine, and she said she can't edit the PDF file

Heath: That's correct 

Dave: She also asked if she had to use InDesign, or if she could use pagemaker

Heath: She needs to be able to use InDesign

Dave:  I'll contact Christine and have her look at the InDesign demo program.  Also, when we're ready to go to other councils, they can go online and use that, but if they want it in printed form, they have to talk to LP Graphics and get them to print them.

Rick:  So we're already using InDesign, we just have to get Christine to use it.  We've converted the old files into the new.  We need to make sure that she can use the new software in order to edit it.

Heath:  LP graphics just needs the InDesign formatted files in order to be able to edit them, so they can generate the pdfs.

Dave: I'll call Christine tomorrow and see if she can talk to Dave, her boss about getting InDesign

Heath:  Coming along well, a few blank pages, and there's no table of contents, but all of the sections are in there, so I'm looking for feedback.

Dave:  Get rid of underline on the first page for the website, and drop the second line down.

Heath:  I'm also going to remove the – that gets generated when something doesn't enter the pager number.

Dave: I need some help learning how to do some of the changes in InDesign

Heath:  Editing is pretty similar to PageMaker, but I'll be able to show you how to do some minor changes

Tom:  We talked about a workshop of some type.  We should do that after we talk to the SSE.

Steve:  You should be able to search all of the types, and the viewOrganization page is better now, so you can see a nice info page.  Justin put a lot of work into the page, so you should be able to search by many different categories.

Dave:  So I'll be able to search for any organization at this point.  Will I be able to get all of the emails for all of the organizations.

Steve:  You can look at updateAccountInfo for that information.  I also drafted a help doc that lists all of the pages and what you can do with them.

Dave:  That's good, because I can show those instructions to people from other regions.

Steve:  Most of the open bugs are things that next year's team will be dealing with.  Also, we fixed bug 119 and 120

Steve:  Poster presentation starts at 11:30 on friday, and the final presentation starts on 4:30 next monday.

Steve:  We're also going to be meeting with the SSE to try to get them interested in working on this project over the summer.

Steve:  We'll add the paragraph that you sent us for searching.

Dave: Change “can be approved” to “will be approved”.  That makes sense.  This should make us much more accurate in our information.

Heath:  Maybe we should show the name of the current designee, so that people can contact that person about updating their organization information.

Dave:  How can we address the addition of other EMS regions?

Heath:  All we need to know if which counties are in an EMS region, and we can link the region number to those counties.

Steve:  As it keeps growing though, you may need to upgrade the server to handle the increased load.

Dave:  How well will InDesign handle tables and charts.

Heath:  You'll have to build the tables by yourself and update them every year, but it should be as simple as it was making them in PageMaker.

Dave:  What can we do about developing a state directory, containing the 18 counties summary information (for next year's team)?

Heath:  We'd just need to write specialized queries, so we need a list of what statistics you want, and it wouldn't be too hard for next year's team to write those.

Dave:  I'll be going down to the large meeting of all of the ambulance companies, and presenting the EMS Online Directory down there.

Dave:  Also the state councils are going to meet at a conference called Vital Signs, so we want to have a booth there.

Chloe:  Add an “ 's ” to Chief Pager in the printed directory.

Dave: June 1st, we have the Annual Step Banquet, and you're all invited

End!

