Meeting on 2-11-16:

1. Review what was accomplished during this past sprint
   1. Server side
      1. Dependency issues fixed, student manager website now functional
      2. Authentication system incorporated by former team works
      3. Difficult to create and view admin (instructor) pages -> more work needs to be done for it
   2. Game
      1. Log book screen created integrating Moleculog and Task System
      2. Actual task system needs more work, it is unlikely that it will be completed by the end of the sprint (this Sunday)
2. Determine what should be worked on for next sprint
   1. Server side
      1. Make the website easier to use for instructors (creating accounts, logging in, etc)
   2. Game
      1. Complete the Task System
   3. All
      1. Implementing the means for the game and the website to interact with a single database
   4. Other things?
3. Other relevant thoughts, comments, and concerns?
4. Dismiss