Meeting for 2-26-16

1. Review what was accomplished during this past sprint
   1. Server side
      1. Instructors can now sign-up for the website themselves
   2. Game
      1. Added a task turn in button to the Logbook screen
   3. All
      1. Started research and development for the game updating the centralized database that the webstite uses
2. Determine what should be worked on for next sprint
   1. Server side
      1. Enable students to view their own stats
      2. Enable students to select their instructor and class from a drop down
      3. Allow instructors to filter the student data based on student’s in their classes
   2. Game
      1. Complete Task System...
      2. Additional level development?
      3. Others?
   3. All
      1. Finish implementing the means for the game and the website to interact with a single database
   4. Other things?
3. Other relevant thoughts, comments, and concerns?
4. Dismiss