Project Plan

PaeTec E911 System

2002-12-17

Updated 2003-3-11

Royal Flush Software

Kevin Francis

Jason Plaisted

Michael O’Connor

Jessica St. Croix

Derrick Hudson

# Introduction

This project plan will outline the scope of our senior project, the roles of the team members, planned deliverables and milestones, and a tentative schedule.

The senior project for PaeTec Corporation entails rewriting their existing E911 provisioning system.  A new web-based user interface will be created using JSP Pages and shall support searching functionality and the entry of new/changed customer information.  Problems elicited from use of the current system will be addressed in the new user interface and the new UI will more effectively match the customer’s needs.  Enterprise Java Beans (EJB's) will be created for accessing PaeTec's local database. The data model shall also be improved by removing unnecessary data and more accurately modeling the real world information.  In addition, existing C++ code for outputting flat data files of E911 information to incumbent local exchange carriers will be rewritten in Java.  The main deliverable will be a multi-faceted Java software solution running on Microsoft Windows NT based system.

# Team Organization

## 2.1 Kevin Francis – Team Leader

Kevin will guide the organization of the team and meetings and ensure that the project progresses as planned.  He is the primary intermediary to provide communication between the team and Jon Templin, PaeTec’s representative.

## 2.2 Jason Plaisted – Planning Leader

Jason will oversee the planning of the project and ensure that schedules are reasonable and maintained.  He records meeting minutes and disseminates information to the team.

## 2.3 Michael O’Connor – Configuration Manager

Michael will support all the necessary tools for the project and handle configuration management issues.  He will maintain the web site and application server.

## 2.4 Jessica St. Croix – Development Leader

Jessica is responsible for supporting the development team, making development decisions, and ensuring the integration of the components will be successful.

## 2.5 Derrick Hudson – Testing Leader

Derrick will ensure that test cases are created, that the system has an automated test system, and that testing is performed successfully.

## 2.6 Jon Templin – PaeTec Contact

Jon will provide the team with information about the existing system and the requirements for the new system. He will approve the deliverables and verify that they comply with what is required for his company. He is the central contact for all PaeTec customer and user stakeholders.

# Deliverables

  - Requirements document for enhancements to the user interface

  - Requirements document for improvements to the data model

  - A new J2EE-based user interface

  - Oracle-based implementation of the improved data model

  - A new Java implementation for propagating data changes to E911 system

  - A test report indicating the correctness level of the implementation

# Schedule

| Date | Action / Deliverable |
| --- | --- |
| Weeks1-3 | Review existing system and documentation |
| Week 3 | Create Project Plan |
| Weeks 4-8 | Gather Requirements / Deliver Requirements Document |
| Week 7-8 | Create Revised Data Model / Deliver Data model Documentation |
| Week 9-10 | Architecture & Design Document |
| Week 11 | Begin Implementation |
| Week 13 | Begin Unit Testing, Alpha Release |
| Week 17 | Beta Release |
| Week 18 | Software Complete |
| Week 19 | Conclude Testing |
| Week 20 | Deliver Product |
| Week 20 | Presentation & Post Mortem |

# Risk Assessment

- E911 Related Software

  - This leaves little-to-no room for error and the information must be in the correct format for delivery to the ILEC’s. This is mitigated because of well defined documentation and test cases geared toward making sure that the resulting data files are exact.

- Resin Enterprise Application Server

  - This is a new tool to all members of the development team. We have appointed Mike O’Connor to take over the responsibility of learning how to use Resin so that he may train the rest of the group with it.

- Time

  - This is an extremely strict deadline and there is no flexibility in the schedule. This is mitigated by the schedule and planning leader Jason Plaisted will be making sure that the group stays on track.