Webster Visualize Project Deliverables

| Deadline | Deliverable |
| --- | --- |
| February 5th | Baseline Requirements Document |
| February 12th – 21st | Interim Project Status Presentation |
| March 4th | Baseline Design Document |
| April 1st | Baseline Test Plan |
| May 6th | Completed Application |
| May 6th – 15th | Final Project Presentation1 |
| May 15th | User Manual |
| May 15th | All Final Documentation |
| May 15th | Project Poster Presentation |

Exact date TBD