# Milestone List

# Date

Project Name:

Milestone				Estimated Completion Date

| Team name chosen | End of Week 1-1 |
| --- | --- |
| Project Synopsis | End of Week 1-1 |
| Project synopsis approved | End of Week 1-2 |
| Team Website Started including team information and approved synopsis, first tracking report | End of Week 1-2 |
| Project information survey completed | End of Week 1-2 |
| First draft of project plan | End of Week 1-3 |
| Development methodology chosen and documented on project website | End of Week 1-3 |
| Product/process metrics chosen and documented on project website | End of Week 1-3 |
| Mid-term Peer evaluations completed | End of Week 1-5 |
| Draft of interim presentation completed | End of Week 1-8 |
| Interim presentation completed | End of Week 1-9 |
| Individual end-of-term peer evaluations completed | End of Week 1-10 |
| Interim team self-assessment completed | End of Week 1-10 |
| Project website contains all project artifacts | End of Week 1-10 |
| Course evaluations completed | End of Week 1-10 |
| Accreditation evaluations completed | End of Week 1-10 |
| Technical report completed | End of Week 1-11 |
| Summary of reflection meeting completed | End of Week 1-11 |
| Project Plan updated for second term | End of Week 2-1 |
| Completed session on making poster and writing technical report | End of Week 2-4 |
| Mid-term peer evaluation completed | End of Week 2-5 |
| Project poster concept completed | End of Week 2-5 |
| Preliminary project poster completed | End of Week 2-6 |
| Project Poster Completed | End of Week 2-7 |
| Draft of final presentation Completed | End of Week 2-8 |
| Technical Report published on team website | End of Week 2-8 |
| Draft technical report completed | End of Week 2-10 |
| Individual peer evaluations completed | End of Week 2-10 |
| Team final self-assessment completed | End of Week 2-10 |
| Post-Mortem Curriculum Reflection completed | End of Week 2-10 |
| Project website up-to-date with all project artifacts | End of Week 2-10 |
| Course evaluations completed | End of Week 2-10 |
| Accreditation evaluations completed | End of Week 2-10 |
| Final project artifacts completed | End of Week 2-11 |
| Final technical report completed | End of Week 2-11 |
| Summary of curriculum reflection completed | End of Week 2-11 |
| Senior survey completed | End of Week 2-11 |